## Slide 1
Sample Village WW Project Timeline (PER to Feasbility Study Level Report)
Tasksv | Q1 |  |  | Q2 |  |  | Q3 |  |  | Q4 |  | 
 | January | February | March | April | May | June | July | August | September | October | November | December
Committee Work Plan |  |  |  |  |  |  |  |  |  |  |  | 
RFQ Process |  |  |  |  |  |  |  |  |  |  |  | 
Funding Application |  |  |  |  |  |  |  |  |  |  |  | 
Study Scoping & Agreement |  |  |  |  |  |  |  |  |  |  |  | 
Kick Off Meeting |  |  |  |  |  |  |  |  |  |  |  | 
Community Survey |  |  |  |  |  |  |  |  |  |  |  | 
Service Area Discussion |  |  |  |  |  |  |  |  |  |  |  | 
30% PER Deliverable |  |  |  |  |  |  |  |  |  |  |  | 
Potential Site Identification |  |  |  |  |  |  |  |  |  |  |  | 
Hand Auger Testing |  |  |  |  |  |  |  |  |  |  |  | 
Backhoe Test Pits |  |  |  |  |  |  |  |  |  |  |  | 
60% PER Deliverable |  |  |  |  |  |  |  |  |  |  |  | 
Public Mtg: Select Alternative |  |  |  |  |  |  |  |  |  |  |  | 
Wastewater Public Education |  |  |  |  |  |  |  |  |  |  |  | 
Consultant Study Work
Committee Activity
Decision Point
SB Hearing
``
Your Village Wastewater Committee Name Here